# RailVision

# RailVision

Driving the Future of Freight Rail Operations Through Intelligent Technology.

RailVision is a technology company focused on delivering fuel savings, operational efficiency, and safety improvements for North American freight railroads — starting with the underserved Class II and shortline railroad market.

# Company Overview & Leadership Team

About RailVision

RailVision develops AI-powered software and instrumentation systems designed to optimize locomotive performance, reduce fuel consumption, and improve engineer decision-making across freight rail networks. The platform is purpose-built for Class II and shortline railroads — operators who have historically lacked access to the advanced technology tools available to Class I carriers.

Core Value Proposition:

Documented fuel savings of 6%+ per locomotive

No-risk commercial model: customers pay from realized savings

Rapid deployment with minimal infrastructure disruption

Scalable across single-property and multi-property railroad operators

Leadership Team

Chief Executive Officer (CEO)

The CEO brings unmatched industry credibility to RailVision. With deep relationships across the North American railroad industry, the CEO leads commercial strategy, customer development, and investor relations.

Dev Jain — Co-Founder & Chief Technology Officer (CTO)

Education: McGill University

Recognition: Centech Top Entrepreneur Award

Experience: 7+ years of hands-on rail industry experience

Background: Active Canadian Military Reservist

Contact: dev.jain@railvision.ca | (289) 772-7637

Dev Jain leads all technical development, intellectual property, product architecture, and customer implementation. His combination of deep rail domain expertise and technical engineering capability represents a rare and defensible competitive advantage for RailVision.

# Target Market & Customer Pipeline

Primary Market: Class II Railroads

RailVision's beachhead market is Class II railroads — mid-size freight operators across North America who operate between 350 and 3,000 miles of track. These operators face significant fuel cost pressures, aging locomotive fleets, and limited technology budgets, making RailVision's savings-based commercial model highly compelling.

Why Class II Railroads?

Fuel represents 20–30% of total operating costs for most shortline operators

Class II operators lack the internal R&D budgets of Class I carriers (e.g., Union Pacific, BNSF)

Aggregator networks (OmniTrax, Genesee & Wyoming) create scalable expansion pathways

Regulatory and safety pressures are increasing, driving demand for monitoring technology

Active Customer Pipeline

Vermont Rail Systems

Target deployment date: March 2026

Annual revenue target: $80,000

Status: Active pilot preparation

Genesee & Wyoming Railroad (GWRR)

Description: Largest shortline railroad aggregator in North America

2025 Revenue: $0 (strategic priority for 2026 activation)

Opportunity: Multi-property expansion across GWRR network

OmniTrax Network

Scale: 19 properties across multiple geographies

Target date: July 2026

Annual revenue potential: $507,000

Key properties include:

Hudson Bay Railway: $119,000 potential

Nebraska Kansas Colorado Railway: $96,000 potential

Carlton Trail Railway: $53,000 potential

Deployment Complexity Note:

Multi-property aggregator deployments require phased execution. Each railroad property requires site assessment, hardware provisioning, locomotive instrumentation, engineer training, and system integration testing. A staged rollout (3–5 properties per phase) is recommended over simultaneous multi-site deployment to ensure implementation quality and customer satisfaction.

# Six-Month Strategic Execution Plan (January – June 2026)

Overview

RailVision's path to $750K ARR by mid-2026 is dependent on flawless execution across three parallel workstreams: closing and deploying GWRR, onboarding Vermont Rail Systems, and advancing OmniTrax to a structured pilot. The following six-month plan defines the critical milestones required to achieve this target.

Month 1 — January 2026: Triage & Reset

Complete post-mortem on 2025 revenue performance (written, shared with board)

Meet with GWRR executive team to identify blockers and clarify path forward

Calculate actual Customer Acquisition Cost (CAC), Lifetime Value (LTV), and churn metrics

Assess current cash position and operational runway

Reduce engineering headcount by 30%; redeploy to Customer Success and implementation

Hire Implementation Lead (senior engineer focused on customer deployment)

Hire Sales Specialist with shortline railroad industry experience

Cut all discretionary spending: conferences, consultants, marketing experiments

Deliverable: Revised 2026 plan with $750K ARR target and credible quarterly milestones

Month 2 — February 2026: GWRR Do-or-Die

Secure executive meeting with GWRR decision-makers (led by CEO)

Present revised 3-property pilot proposal: 90-day timeline, 25% fuel savings share

Complete contract negotiation and legal review

Select highest-probability pilot properties within GWRR network

Assign dedicated tiger team to GWRR deployment

Begin baseline fuel data collection at selected pilot properties

Deliverable: Signed GWRR pilot agreement OR formal acknowledgment to pivot to Plan B

Month 3 — March 2026: Implementation Discipline

Conduct site visits and assessments at all 3 GWRR pilot properties

Complete hardware provisioning and device testing

Run in-person engineer training sessions (led by Dev Jain)

Deploy system on GWRR Property #1 with daily monitoring

Implement issue tracking and rapid response protocol

Begin Vermont Rail Systems deployment preparation

Initiate OmniTrax discovery conversations

Deliverable: GWRR Property #1 live and operational; initial fuel savings data collecting

Month 4 — April 2026: Validation & Expansion

Deploy GWRR Properties #2 and #3

Issue 30-day fuel savings report for Property #1 (target: 6%+ documented savings)

Obtain independent validation from GWRR finance team

Present results to GWRR executive team; negotiate expansion to 10 additional properties

Create formal GWRR case study (with customer permission) for future sales use

Complete Vermont Rail Systems deployment

Advance OmniTrax to pilot proposal stage

Deliverable: GWRR expansion agreement signed; target $200–300K ARR by end of month

Month 5 — May 2026: Sales Engine Activation

Launch outbound campaign to aggregators using GWRR proof point

Schedule site visits for top 5 prospective customers to observe GWRR deployment

Finalize OmniTrax pilot proposal (3–5 properties, phased structure)

Close Vermont Rail Systems as first full production customer

Sign OmniTrax pilot agreement

Begin GWRR Properties 4–13 expansion deployment

Deliverable: $300–400K ARR confirmed; 3–5 customers in active deployment or pilot

Month 6 — June 2026: Funding or Strategic Decision Point

Prepare investment materials: updated pitch deck, financial model, customer references

Approach strategic investors: railroad aggregators, rail-focused PE/VC, strategic acquirers (Wabtec, Progress Rail, Alstom)

Run parallel fundraising ($2–3M bridge) and acquisition exploration tracks

Evaluate options with board using the following framework:

$400K+ ARR with strong momentum: Raise bridge round; target acquisition in 12–18 months

$200–300K ARR with execution challenges: Consider strategic sale at $15–20M valuation

Below $200K ARR: Prepare for acqui-hire or structured wind-down scenario

Deliverable: Funding secured OR term sheet for strategic transaction initiated