# Holland × RailVision — Co-Sell Partner Memo & Strategy Brief (v2)

# Document Control

Version: 2.0

Date: December 1, 2025

Classification: Internal — Confidential

Author: Michael, Chief Strategy Officer, RailVision

Distribution: Jamie O'Rourke (CEO), Sales, Product, CS, Ops

Purpose of This Document:

This memo presents the strategic case, commercial structure, and operational playbook for a proposed non-exclusive co-sell partnership between RailVision and Holland. It is intended to support an executive go/no-go decision and to serve as the working reference for partnership execution in the first 90 days.

# Executive Summary

RailVision has an opportunity to accelerate adoption among North American shortlines and regional railroads by partnering with Holland — a trusted field services provider with deep, embedded relationships across the exact customer segment we are targeting.

The core thesis is simple: Holland has the access and crew-level trust; RailVision has the technology. A non-exclusive co-sell model allows us to combine these advantages without surrendering customer ownership, pricing control, or data rights.

Key Outcomes Targeted in the First 90 Days:

3 signed Proof-of-Concept (POC) agreements with target shortlines

1 production contract with documented savings data

≥70% active crew utilization in POC deployments

Pipeline of ≥5 qualified deals advancing toward close

Critical Non-Negotiables:

RailVision holds the SOW, pricing authority, and renewal rights

RailVision receives full usage, trip, and performance data for all joint deployments

Holland operates as referral/co-sell partner only — no white-label, no reseller title, no price-setting

If Holland insists on exclusivity, reseller control, or restriction of data rights, the partnership should not proceed.

This memo requests authorization to: (1) send redlines to Holland counterpart, (2) schedule a joint kickoff within 7 days, and (3) begin POC kit and adoption playbook development immediately.

# Strategic Context & Purpose

RailVision's go-to-market motion is tablet-first, low-capex, and rapid-deploy — a product profile purpose-built for shortlines and regionals that cannot absorb the cost, complexity, or downtime of traditional locomotive technology integrations.

The challenge is not product-market fit. The challenge is access and adoption friction:

Shortline operators are operationally lean; they respond to trusted relationships, not cold outreach

Locomotive engineers are skeptical of new technology, particularly tools perceived as surveillance or automation

RailVision lacks the embedded field presence to overcome these barriers at scale and speed

Holland solves both problems. Their field technicians and operators have routine on-site presence at the shortlines we are targeting. They are known, trusted, and operationally credible to the crews and ops leaders we need to win.

The purpose of this partnership is to accelerate the first-mile of customer acquisition and adoption — not to outsource the customer relationship. Holland is a force-multiplier for RailVision's direct sales motion, not a substitute for it.

# Why Holland — Strategic Fit Analysis

Access & Embedded Trust

Holland maintains routine site presence at shortlines and regionals through their maintenance and field services operations. Their field technicians are known to locomotive engineers and ops managers — a trust relationship that takes years to build and cannot be replicated through direct outreach alone.

Crew-Level Credibility

Engineer adoption is the single most important adoption variable for RailVision. Holland's field staff work alongside locomotive engineers daily. Their endorsement of a new tool carries weight that a software vendor's sales pitch does not.

Complementary Capabilities — No Locomotive Surgery Required

RailVision's tablet-first, low-capex deployment model pairs naturally with Holland's field services capability. Holland can assist with install, crew coaching, and change management under a separate services SOW — accelerating time-to-value without requiring locomotive hardware modifications.

Holland Field Services Capabilities Include:

Install assistance

Crew coaching

Change management and adoption support

De-Risked Pilots

Joint introductions reduce cold-start friction. Holland's existing relationships enable faster scheduling of executive calls, easier access to decision-makers, and shared on-site enablement during POC phases.

Footprint Alignment

Holland's coverage of North American shortlines and regionals directly overlaps with RailVision's target market — eliminating geographic or segment misalignment risk.

Non-Go Triggers:

Holland insists on exclusivity in the shortline/regional segment

Holland demands reseller control (they invoice the railroad)

Holland seeks to restrict RailVision's access to usage and performance data

Holland requires white-labeling of the RailVision product or UI

# Partnership Model & Guardrails

Partnership Type: Referral + Co-Sell

Holland is a co-sell and referral partner. They are not a reseller, distributor, OEM, or white-label licensee.

Territory: North America — Shortlines & Regionals

This partnership is explicitly non-exclusive. RailVision retains the right to engage any customer in this segment directly or through other partners.

Positioning: "Engineer-First Efficiency Companion"

All joint external-facing materials must position RailVision as an efficiency tool that supports engineers — not as autopilot, not as surveillance, and not as a replacement for crew skill or judgment.

Customer Relationship Ownership:

RailVision holds the SOW, sets pricing, and owns renewals

Holland does not take title to the product or set customer-facing pricing

All contracts are signed directly between RailVision and the railroad operator

Data Rights (Non-Negotiable):

RailVision receives all usage data, trip data, and baseline/performance data from joint deployments

Data transfer must meet an agreed security and anonymization standard

Data rights clause must be included in the MSA and all joint SOWs

Brand Standards:

Co-branded field materials are permitted

RailVision logo is primary on all product interfaces and UI

Holland branding may appear on joint field collateral only

Holland may not represent the product under their own brand or remove RailVision attribution

# Commercial Terms (Draft for Redlines)

The following commercial terms are proposed as the basis for redlines with Holland. One economic model should be selected per deal at time of deal registration.

OPTION A — Referral Fee Model:

Holland receives 10–15% of first-year net revenue (NRR) for deals they originate or materially accelerate

Fee is paid upon customer cash receipt (not contract signature)

Applicable to deals where Holland sourced the introduction or actively participated in the sales cycle

OPTION B — Co-Sell Success Fee Model:

RailVision retains 100% of recognized revenue

Holland receives a fixed success fee per signed SOW

Holland receives an additional milestone bonus upon achieving the 90-day adoption target

This model is preferred for deals where Holland provides significant field services support

No Reseller Clause:

Holland does not take title to RailVision software or services

Holland does not set or quote prices to the railroad operator

Holland does not invoice the railroad for RailVision products

Field Services (Separate Commercial Track):

Holland may provide paid field services (install assistance, crew coaching, change management) under a separate SOW with the railroad

Scope of field services must be coordinated in the joint account plan

Field services revenue flows directly to Holland; it is not shared with RailVision

SPIF Program for Holland Field Representatives:

$500 per qualified POC introduction that progresses to a signed POC agreement

$2,000 per closed-won deal exceeding $50,000 in contract value

SPIFs paid to individual Holland AEs and field reps, not the Holland organization

SPIF eligibility requires deal registration and RailVision confirmation of qualification

# First 90 Days — Joint GTM Plan

GOAL: 3 signed POCs and 1 production contract from target shortlines within 90 days, with documented fuel/time savings and high crew acceptance.

━━━━━━━━━━━━━━━━━━━━━━

PHASE A — Account Mapping (Week 1)

━━━━━━━━━━━━━━━━━━━━━━

Objective: Build a qualified, prioritized pipeline before any outreach begins.

Deliverables:

25-logo target list of shortlines and regionals, including: fleet size, freight mix, identified decision-maker, relationship owner (RailVision vs. Holland), and suggested intro path

6 joint executive calls confirmed on calendar

Written deal hypothesis for each of the top 10 accounts (fit rationale, pilot hypothesis, estimated deal size)

Owner: RailVision Sales + Holland Channel Lead

━━━━━━━━━━━━━━━━━━━━━━

PHASE B — POC Kit Development (Weeks 1–2)

━━━━━━━━━━━━━━━━━━━━━━

Objective: Establish a repeatable, measurement-rigorous POC motion.

Deliverables:

Baseline and measurement plan covering: fuel/consumption metrics, schedule adherence, throttle and brake usage profiles

Success metrics with confidence intervals; primary target is 5–10% fuel savings where applicable

Standard POC SOW template with value-based pricing examples

Data-sharing mechanism and security review completed

Owner: RailVision Product + CS + Legal

━━━━━━━━━━━━━━━━━━━━━━

PHASE C — Adoption Playbook Enablement (Weeks 2–3)

━━━━━━━━━━━━━━━━━━━━━━

Objective: Equip Holland field staff to be effective crew-first adoption partners.

Deliverables:

Training delivered to 10+ Holland field staff on crew-first adoption methodology

Messaging rubrics, ride-along coaching protocols, engineer scorecards, and feedback loop processes

Co-developed 1-pager for locomotive engineers: what RailVision is, what it is not, how data is collected and used, and what benefits crews can expect

Owner: RailVision CS + Holland Field Lead

━━━━━━━━━━━━━━━━━━━━━━

PHASE D — Pipeline & Ops Rhythm (Ongoing, Weekly)

━━━━━━━━━━━━━━━━━━━━━━

Objective: Maintain deal velocity and remove blockers in real time.

Format:

Weekly 30-minute joint pipeline review

Shared deal tracker covering: intros, meetings, POCs, and live deployments

Stage progression criteria and blocker escalation path defined at kickoff

Owner: RailVision Sales + Holland Channel Lead

━━━━━━━━━━━━━━━━━━━━━━

DAY 90 EXIT/REVIEW GATE

━━━━━━━━━━━━━━━━━━━━━━

If fewer than 3 qualified POCs are signed OR data rights have not been honored in practice, the partnership is paused pending renegotiation. No automatic renewal without gate review.

# Success Metrics & Proof Points

The following KPIs define success for the first 90-day partnership period and will be reviewed at the Day 90 Gate.

COMMERCIAL METRICS:

3 POC agreements signed with qualified shortline or regional operators

1 production contract executed

New ARR generated from joint pipeline (target to be calibrated per logo size at account planning)

Pipeline of ≥5 qualified deals in active stages at Day 90

ADOPTION METRICS:

≥70% active crew utilization rate within POC deployments

Positive Net Promoter Score (NPS) from locomotive engineers

<10% crew opt-out rate across POC deployments

Time-to-first-train ≤14 days from SOW execution

OPERATIONAL METRICS:

Pilot runbooks executed per agreed plan for 100% of active POCs

Data-sharing mechanism live and validated for all joint deployments

Holland field staff training completion: 10+ reps trained by end of Week 3

SAVINGS & PROOF METRICS:

Documented fuel and/or time savings with stated methodology and confidence intervals for each POC

Minimum 2 anonymized case snapshots approved for use in demand generation by Day 90

No unresolved data access incidents or messaging violations during the period

Note: All savings metrics must be CI-backed and methodology-documented before use in any external-facing materials. Internal AI-generated estimates or exploratory models are not acceptable as proof.

# Risks & Mitigations

RISK 1: Channel Conflict / Loss of Customer Intimacy

Description: Holland intermediates the customer relationship, reducing RailVision's direct access to decision-makers, engineers, and operational data.

Mitigation: Co-sell only structure enforced contractually. RailVision owns SOW, pricing, and renewals. Joint QBR cadence with railroad operators ensures RailVision maintains a direct voice. Data rights clause non-negotiable.

Owner: RailVision CSO + Legal

RISK 2: Slow Sell-Through / Pipeline Stagnation

Description: Holland field reps are not sufficiently motivated or trained to actively co-sell RailVision; pipeline fails to materialize within 90 days.

Mitigation: Named-account plan with executive air cover at kickoff. SPIF program incentivizes individual reps. 90-day quota enforced with explicit exit/pause clause. Weekly pipeline reviews surface stalls immediately.

Owner: RailVision Sales + Holland Channel Lead

RISK 3: Messaging Drift — "Autopilot" or Surveillance Framing

Description: Holland field staff or marketing materials describe RailVision using language that triggers engineer resistance (autopilot, surveillance, job replacement).

Mitigation: Shared talk-track developed in Week 2. All external joint materials require RailVision review and approval before publication. Messaging guardrails (see Appendix B) distributed to all Holland reps at training.

Owner: RailVision CS + Product Marketing

RISK 4: Data Friction / Access Blocked

Description: Holland or the railroad customer resists the data-sharing provisions, blocking RailVision's ability to validate savings or improve the product.

Mitigation: Data clause embedded in MSA and individual SOWs before any deployment. Secure transfer mechanism and anonymization standard agreed at kickoff. Any data access refusal triggers Day 90 Gate review early.

Owner: RailVision Legal + Product

RISK 5: Incumbent Technology Pushback (e.g., Trip Optimizer)

Description: Existing locomotive optimization tools used by the railroad create competitive inertia or vendor loyalty that blocks RailVision trials.

Mitigation: Lead with low-capex, fast time-to-value positioning — RailVision requires no locomotive hardware modification. Position as "first step" efficiency tool, not a replacement for existing systems. Holland field credibility helps neutralize vendor loyalty at the crew level.

Owner: RailVision Sales + Holland Field Lead

# Operating Cadence & Governance

A structured operating cadence prevents the partnership from becoming inactive between major milestones. The following rhythm is mandatory from Day 1.

WEEKLY — Pipeline & Deal Operations (30 minutes)

Format: Standing call

Agenda: Deal stage updates, blocker removal, SPIF tracking, intro scheduling

Owners: RailVision Sales Lead + Holland Channel Lead

Output: Updated shared deal tracker

MONTHLY — Enablement & Content Review

Format: Working session (60 minutes)

Agenda: Messaging refresh, field rep feedback, POC kit updates, pipeline quality review

Owners: RailVision CS + Product Marketing + Holland Field Lead

Output: Updated talk-track and field materials (if needed)

QUARTERLY — Business Review (QBR)

Format: Executive session (90 minutes)

Agenda: Scorecard performance vs. targets, pipeline health, commercial term review, go/no-go on continued investment, next-quarter plan

Owners: RailVision CSO (Michael) + RailVision Sales + Holland Channel Lead (executive-level participants required)

Output: Scorecard update, documented decisions, next-quarter priorities

Escalation Path:

If a blocker cannot be resolved at the weekly level within 2 cycles, it is escalated to the RailVision CSO and Holland's executive counterpart for resolution within 5 business days.

# Holland Partner Scorecard v1

Purpose: Provide an objective, structured basis for go/no-go decisions and ongoing partnership performance management.

Review Frequency: Day 90 Gate + each subsequent QBR

Owners: RailVision CSO (lead) | Sales (co-lead) | Holland Channel Lead

DIMENSION 1 — Fit & Access

Coverage of shortlines/regionals confirmed

C-suite and ops champions identified at target accounts

6 executive introductions scheduled within 30 days of kickoff

DIMENSION 2 — Execution Readiness

Named-account map (25 logos) completed by end of Week 1

10+ Holland field staff trained on adoption playbook by end of Week 3

POC kit signed off and data-sharing path validated by end of Week 2

DIMENSION 3 — Early Outcomes (90-Day Gate)

≥3 POC agreements signed

≥1 production contract executed

≥70% active crew usage within POC deployments

Documented savings case with confidence-interval backing

DIMENSION 4 — Commercials & Governance

Non-exclusive agreement in place; no reseller or white-label provisions

Referral fee (10–15%) or success-fee model elected and documented per deal

Joint weekly, monthly, and QBR cadence maintained without lapses

DIMENSION 5 — Risk & Compliance

No messaging violations (autopilot, surveillance language) in any customer-facing material

Data access honored in 100% of joint deployments

No unresolved channel conflict incidents

GO / NO-GO CRITERIA:

GO: All Day-90 Gate metrics met AND pipeline ≥5 qualified deals in active stages

NO-GO: <3 POCs signed OR data rights not honored OR pipeline <2 qualified deals

CONDITIONAL: 2 POCs signed with strong pipeline trajectory → 30-day extension with explicit milestones

# Next Steps — Owners & Timelines

The following actions are required immediately upon memo approval.

Send this memo and commercial term redlines to Holland counterpart

Owner: Michael (RailVision CSO)

Due: Today (December 1, 2025)

Success Criterion: Holland acknowledges receipt and commits to redline review within 5 business days

Schedule joint kickoff meeting

Owner: RailVision Sales + Holland Channel Lead

Due: Within 7 days of memo approval

Success Criterion: Kickoff on calendar with named attendees confirmed from both organizations

Begin 25-logo named-account mapping

Owner: RailVision Sales + Holland Channel Lead

Due: Complete by end of Week 1

Success Criterion: Shared tracker populated with fleet size, freight mix, decision-maker, and intro path for all 25 accounts

Develop and finalize POC Kit v1

Owner: RailVision Product + CS

Due: End of Week 2

Success Criterion: Baseline measurement plan, success metrics, standard SOW template, and value-based pricing examples all complete and reviewed

Complete data-sharing mechanics and security review

Owner: RailVision Product + Legal

Due: End of Week 2

Success Criterion: Data transfer mechanism agreed, anonymization standard documented, data clause finalized for MSA and SOWs

Deliver Holland field staff adoption playbook training

Owner: RailVision CS + Holland Field Lead

Due: End of Week 3

Success Criterion: 10+ Holland reps trained; training completion logged; engineer-facing 1-pager co-developed and approved

Launch SPIF program administration

Owner: RailVision Sales Operations

Due: Prior to first joint customer introduction

Success Criterion: SPIF eligibility criteria communicated to all Holland AEs; tracking mechanism live in shared deal tracker

# Appendix A — Named-Account Hypotheses (Working List)

The following represents a working hypothesis list for initial account mapping. These are directional signals, not commitments. All accounts require validation through the Week 1 account mapping exercise.

High-Fit Profile Characteristics:

Energy, aggregates, or bulk commodity freight with high throttle variability

Fleet size that makes fuel savings material but not large enough to have invested in enterprise locomotive optimization

Ops leaders known to Holland field teams from existing maintenance or services relationships

No current deployment of competing locomotive optimization software

Evidence of openness to technology pilots on select routes

Prioritization Signals (Ranked by Weight):

Fuel cost exposure as a percentage of operating costs — higher exposure = stronger ROI case

On-time delivery pressure from customers or regulators

Safety culture and openness to crew-driven tools

Existing Holland relationship depth (routine site presence vs. occasional contact)

Decision-maker accessibility and willingness to pilot

Account Mapping Output Required (Per Account):

Railroad name and primary operating region

Estimated fleet size (locomotive count)

Primary freight type

Identified decision-maker (name, title)

Holland relationship owner and depth rating

Suggested first-contact approach (intro call, site visit, conference)

Estimated deal size hypothesis

Note: This list will be finalized collaboratively with the Holland channel lead in the Week 1 kickoff. No outreach to be initiated before the joint account map is agreed.

# Appendix B — Messaging Guardrails (Crew-First Framework)

These guardrails govern all external-facing communication about RailVision in the context of this partnership — including Holland field rep conversations, joint marketing materials, customer presentations, and any railroad operator communications.

APPROVED POSITIONING STATEMENT:

"RailVision helps locomotive engineers run smoother, reduce fuel waste, and arrive more predictably — using real-time guidance they control, built around how they already work."

DO SAY:

"Helps you run smoother and reduce rework"

"Cuts wasted fuel and improves schedule adherence"

"Gives engineers real-time feedback they can act on"

"Designed to work with how crews already operate"

"Fast to deploy — tablet-based, no locomotive modifications required"

"Built for shortlines and regionals that need results without heavy capex"

DO NOT SAY:

"Autopilot" or any variant implying the tool drives the locomotive

"Surveillance" or any language implying monitoring of crew behavior for discipline

"Replace engineers" or anything suggesting job displacement

"AI takes over" or equivalent language

Any claim about fuel savings that is not backed by a documented POC result with confidence intervals

Any market size or revenue projection derived from internal AI-generated modeling (these are exploratory only and must never be cited externally)

DATA TRANSPARENCY (Required in Crew-Facing Materials):

What data is collected: trip data, throttle/brake usage, fuel consumption, schedule adherence

Why it is collected: to improve scheduling, reduce fuel waste, and validate savings for the railroad

How it is used: operational improvement and aggregate performance reporting — not individual crew evaluation or discipline

Who owns it: RailVision holds usage and performance data; railroad holds operational context

PRESS / PR APPROVAL:

Any joint press release, case study, or media mention requires written approval from RailVision CSO and Marketing before publication

Holland may not issue standalone press releases referencing RailVision without prior written approval

# Appendix C — Key Personnel & Ownership Matrix

The following roles are responsible for partnership execution. All communication and escalations should route through the named owners.

RAILVISION TEAM:

Executive Sponsor & Lead: Michael, Chief Strategy Officer (CSO)

Responsibilities: Final approval on partnership terms, QBR executive lead, escalation authority

Partner Manager / Sales Lead

Responsibilities: Weekly pipeline reviews, deal registration, SPIF administration, Holland co-sell coordination

Customer Success Lead

Responsibilities: Adoption playbook development, Holland field staff training, crew-first messaging, POC deployment support

Product Lead

Responsibilities: POC kit development, measurement methodology, data-sharing mechanics

Legal

Responsibilities: MSA redlines, data rights clauses, SOW templates

HOLLAND TEAM:

Holland Channel Lead

Responsibilities: Partner scorecard co-owner, account mapping co-lead, executive intro coordination

(Note: Holland counterpart to be named at kickoff)

Holland Field Lead

Responsibilities: Field staff training coordination, crew coaching during POC deployments, adoption playbook execution

SCORECARD OWNERSHIP:

Lead Owner: RailVision CSO (Michael)

Co-Lead: RailVision Sales

Partner Owner: Holland Channel Lead

ESCALATION MATRIX:

Operational blockers (deal-level): RailVision Sales + Holland Channel Lead → resolve within 2 weekly cycles

Commercial disputes: RailVision CSO + Holland executive counterpart → resolve within 5 business days

Data rights violations: RailVision Legal → immediate escalation, partner pause if unresolved within 10 business days

Messaging violations: RailVision CS + Product Marketing → Holland field lead notified, materials retracted within 24 hours